INTERSTATE BRIDGE REPLACEMENT PROGRAM

PROGRAMMATIC AGREEMENT

Attachment C: Historic Built Environment Resources Treatment Plan

# C-I. Introduction

The purpose of the Historic Built Environment Resources Treatment Plan (HBERTP) is to resolve adverse effects resulting from the activities of the IBR Program to NRHP-eligible HBE Resources, as defined in Stipulation IV of the Agreement. Table C-1 lists the adversely affected HBE Resources.

This HBERTP provides information on the adversely affected HBE Resources and details the process that will be implemented to carry out the HBE Treatment Measures identified to resolve adverse effects on such resources. The HBE Treatment Measures and the process for their implementation described herein were developed by the FHWA and FTA, in coordination with WSDOT and ODOT, and in consultation with DAHP, Oregon SHPO, and the Consulting Parties. Stipulation XIV of this Agreement sets forth the procedures for revising this attachment if revision is required, if HBE Resources are identified as a result of Program Changes and determined to be adversely affected, or if HBE Treatment Measures are rendered redundant as the Program is advanced.

Table C-1. Adversely Affected HBE Resources

| IBR Resource ID | Oregon SHPO ID/ DAHP ID | HBE Resource Name | Address | NRHP Criteria | Level of Significance | Period of Significance | Adverse Effect |
| --- | --- | --- | --- | --- | --- | --- | --- |
| OR 50/WA 381a | 49361/18781 | Interstate Bridge (northbound) | Columbia River | Listed: A, C | National | 1917–1958 | Complete physical destruction. |
| OR 51/WA 381b | Undetermined/732664 | Interstate Bridge (southbound) | Columbia River | Eligible: A, C | State | 1958–1966 | Complete physical destruction. |
| OR 107 | Undetermined | Harbor Shops | 11915 N Center Ave, Portland, OR | Eligible: A, C | Local | 1978 | Complete physical destruction. |
| OR 109 | Undetermined | Jantzen Beach Water Tank | N Center St & N Jantzen Ave, Portland, OR | Eligible: A, C | Local | 1968–1980 | Complete physical destruction. |
| OR 111 | Undetermined | Jantzen Beach Moorage | 1501 N Jantzen Ave, 1525–2055 N Jantzen Ave, Portland, OR | Eligible: A | Local | 1958–1977 | Partial physical destruction. |
| WA 149 | 89160 | Normandy Apartments | 318 E 7th St, Vancouver, WA | Eligible: A, C | Local | 1928 | Introduction of visual, atmospheric, and audible elements (Modified Locally Preferred Alternative without I-5 Shifted West) or; |
|  |  |  |  |  |  |  | Partial physical destruction (Modified Locally Preferred Alternative with I-5 Shifted West). |
| WA 369 | N/A | Pearson Field Historic District | 610–1105 E 5th St, Vancouver, WA | Eligible: A | Local | 1905–1941 | Introduction of visual elements. |
| WA 918 | N/A | Officers Row Historic District | 601–1607 E Evergreen Blvd, Vancouver, WA | Listed: A, C | Local | 1867–1906 | Partial physical destruction (~0.001 acres), temporary construction easements (~0.01 acres), and introduction of audible elements. |
| WA 1192 | 89097 | Bridge Substation | 100 SE Columbia St, Vancouver, WA | Eligible: C | Local | 1913–1926 | Complete physical destruction. |
| WA 1357 | N/A | Vancouver National Historic Reserve Historic District | Vancouver, WA | Listed: A, C, D | National | 2500 BP–1966 | Partial physical destruction (~0.54 acres) and temporary construction easements (~1.59 acres) including partial removal of contributing Army Road System and introduction of visual, vibratory, and audible elements. |
| WA 1358 | N/A | Vancouver Barracks Historic District | Vancouver, WA | Eligible: A | State | 1846 | Partial physical destruction (~0.21 acres), temporary construction easements (~0.03 acres), and introduction of visual, vibratory, and audible elements. |
| WA 1359 | N/A | Fort Vancouver National Historic Site | Vancouver, WA | Listed: A, D | Undetermined | 1844–1846 | Partial physical destruction (~0.30 acres), temporary construction easements (~0.95 acres), and introduction of visual elements. |

# C-II. Treatment Measures

## Procedures

### Implementation of HBE Treatment Measures in this HBERTP shall be conducted by or under the direct supervision of a qualified person or persons meeting the Secretary of the Interior’s Professional Qualifications Standards (Federal Register, Vol. 48, No. 190, Thursday, September 29, 1983 pp. 44738–44739) in accordance with Stipulation III.A of this Agreement.

### In the event access to an HBE Resource is required to undertake work under this HBERTP, WSDOT and ODOT, as applicable, will comply with relevant federal, state, and/or local laws and requirements.

### WSDOT and ODOT, as applicable, shall secure all permits or other approvals from the State of Washington, the State of Oregon, the City of Vancouver, the City of Portland, NPS, and other agencies with jurisdiction, as appropriate, as required to carry out measures to resolve adverse effects.

WSDOT and ODOT will provide a table detailing work undertaken in accordance with the HBERTP. WSDOT and ODOT will prepare, review, and distribute the table as part of quarterly performance reporting in accordance with Stipulation XII.A of this Agreement. This table will discuss work undertaken during the previous reporting period and upcoming opportunities for consultation. If archaeological materials and/or suspected human remains are discovered during the activities to implement the HBE Treatment Measures to HBE Resources, all work at the discovery location will cease in accordance with Attachment F (Post-Review Discovery Plan) and/or Attachment G (Human Remains Treatment Plan) of this Agreement. Communications and actions related to the discovery will follow the procedures in Attachment F.

## HBE Resource-Specific HBE Treatment Measures

The following HBE Treatment Measures have been identified by FHWA and FTA, in coordination with WSDOT and ODOT, and in consultation with DAHP, Oregon SHPO, NPS, the Tribes, and the Consulting Parties, to resolve adverse effects to HBE Resources. WSDOT and ODOT, in coordination with FHWA and FTA, will complete the HBE Treatment Measures at the HBE Resource-specific and Program level. The HBE Resource-specific HBE Treatment Measures prioritize activities that resolve adverse effects to adversely affected HBE Resources at the individual site, building, structure, object, or district scale.

### Interstate Bridge (northbound), Columbia River.

#### Historic American Engineering Record (HAER) documentation for the Interstate Bridge (northbound) (update to existing HAER No. WA-86).

##### WSDOT and ODOT, in coordination with FHWA and FTA, will select WSDOT and/or ODOT agency staff, a consultant, or a combination of both to perform the scope of work listed for the update to HAER No. WA-86 documentation.

##### The HBE Treatment Measures will comply with the following standards and guidelines:

###### The Secretary of the Interior's Standards and Guidelines for Architectural and Engineering Documentation.

##### WSDOT and ODOT will oversee implementation of the following scope of work:

###### WSDOT and ODOT shall contact the NPS regional Historic American Building Survey/Historic American Engineering Record/Historic American Landscape Survey (HABS/HAER/HALS) coordinator to request that NPS stipulate the level and procedures for completing the documentation;

###### WSDOT and ODOT will compile research for updates to HAER No. WA-86;

###### WSDOT and ODOT will complete fieldwork for updates to HAER No. WA-86;

###### WSDOT and ODOT will deliver draft documentation concerning updates to HAER No. WA-86 to FHWA and FTA, DAHP, Oregon SHPO, NPS Regional Office, the Tribes, and the other Consulting Parties for review;

###### WSDOT and ODOT, in coordination with FHWA and FTA, will revise the updates to HAER No. WA-86 in consideration of comments received, and will deliver the revised draft documentation to the NPS Regional Office for review; and

###### WSDOT and ODOT will revise documentation in consideration of comments received and, in coordination with FHWA and FTA, coordinate with the NPS Regional Office on submittal of final HAER No. WA-86 documentation to the Library of Congress, as well as interested local libraries and archives.

###### Upon receipt of the NPS Regional Office written acceptance letter, WSDOT and ODOT will notify and distribute the final document to DAHP, Oregon SHPO, NPS, the Tribes, and other Consulting Parties.

##### The draft HAER No. WA-86 update documentation will be completed prior to the demolition of the adversely affected HBE Resource. A delivery schedule for review and submittal of the final HAER No. WA-86 documentation will be developed in coordination with the NPS Regional Office.

#### High-definition laser scanning, or a comparable documentation method for the Interstate Bridge (northbound).

##### WSDOT and ODOT, in coordination with FHWA and FTA, will select WSDOT and/or ODOT agency staff, a consultant, or a combination of both to perform the scope of work listed for high-definition laser scanning documentation.

##### WSDOT and ODOT will oversee implementation of the following scope of work:

###### WSDOT and ODOT, in coordination with FHWA and FTA, will direct agency staff and/or hire a qualified technical consultant to conduct high-definition laser scanning of the northbound Interstate Bridge structure.

###### WSDOT and ODOT will direct agency staff/the consultant to complete fieldwork for high-definition laser scanning.

###### WSDOT and ODOT will coordinate with agency staff/the consultant for the preparation of final documentation.

##### WSDOT and ODOT, in coordination with FHWA and FTA, will seek to incorporate the resulting data, where appropriate, into the updated HAER No. WA-86 documentation (C-II.B.1.a), and disseminate the digital model to interested local libraries and archives. When this submittal is complete, WSDOT and ODOT will notify DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

##### The draft high-definition laser scanning documentation will be complete prior to the completion of the Historic Materials Reuse and Salvage Assessment for the Interstate Bridge (northbound) (C-II.B.1.c.i).

#### Historic Materials Reuse and Salvage for the Interstate Bridge (northbound).

##### Reuse and Salvage Feasibility Assessment for the Interstate Bridge (northbound).

###### WSDOT and ODOT, in coordination with FHWA and FTA, will hire a contractor to prepare the Reuse and Salvage Feasibility Assessment.

###### The Reuse and Salvage Feasibility Assessment will contain sufficient provisions to satisfy compliance with 23 USC § 144(g)(4) and include making the Interstate Bridge (northbound) available for donation to a state, locality, or responsible private entity.

###### The Reuse and Salvage Feasibility Assessment will include a cost proposal and recommendations regarding the prudence and feasibility of reuse and salvage.

###### The Reuse and Salvage Feasibility Assessment will incorporate the data and results of the high-definition laser scanning (C-II.1.b), where appropriate, to aid reuse and salvage planning efforts.

###### A delivery schedule for review and submittal of the Reuse and Salvage Feasibility Assessment will be developed in coordination with the Consulting Parties.

###### Activities considered by the Reuse and Salvage Feasibility Assessment may include the following:

Incorporating components of the adversely affected HBE Resource into the Program design and Interpretation Program (C-II.D.1) and providing opportunities for Consulting Parties to provide input as the design progresses;

Making available for purchase and relocation components of the adversely affected HBE Resource to the public; and

Consulting with Consulting Parties to make the availability of this adversely affected HBE Resource known through appropriate media and keeping the Consulting Parties apprised of expressions of interest by the public.

###### WSDOT and ODOT will oversee implementation of the following scope of work:

WSDOT and ODOT, in coordination with FHWA and FTA, will deliver the draft Reuse and Salvage Feasibility Assessment for review by DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties;

WSDOT and ODOT will revise documentation in consideration of comments received and deliver the final Reuse and Salvage Feasibility Assessment to FHWA and FTA; and

WSDOT and ODOT will distribute the final assessment to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

###### The final Reuse and Salvage Feasibility Assessment will be completed by WSDOT and ODOT, in coordination with FHWA and FTA, prior to the demolition of the adversely affected HBE Resource. The decision to proceed with a Reuse and Salvage Plan (C-II.B.1.c.ii) will be made by WSDOT and ODOT in coordination with FHWA and FTA.

##### Reuse and Salvage Plan for the Interstate Bridge (northbound).

###### If WSDOT and ODOT, in coordination with FHWA and FTA, determine that reuse and salvage is prudent and feasible, based upon the Reuse and Salvage Feasibility Assessment, WSDOT and ODOT will direct the preparation of a Reuse and Salvage Plan. The Reuse and Salvage Plan will be prepared and implemented prior to the demolition of the adversely affected HBE Resource.

###### The Reuse and Salvage Plan will provide a proposed approach for reuse and salvage implementation of all or parts of the adversely affected HBE Resource.

###### Preference will be given first to the public ownership and reuse of these materials within public spaces or structures in or adjacent to the APE, and second, to public ownership and reuse of these materials within public spaces or structures outside the APE. If reuse in these manners is found to be infeasible, or additional public entities demonstrate no interest in salvage or reuse, WSDOT and ODOT, in coordination with FHWA and FTA, will also explore the opportunity for reuse by the general public.

###### Implementation of the Reuse and Salvage Plan will consider the following:

If the adversely affected HBE Resource is salvaged, WSDOT and ODOT will plan for and dispose of resultant hazardous materials.

If no party that is willing and able to reuse and salvage components and materials of the adversely affected HBE Resource is identified within 6 months of WSDOT and ODOT’s initial advertising availability, WSDOT and ODOT will notify the Consulting Parties.

If no party is willing and able to acquire and relocate the adversely affected HBE Resource within 6 months of WSDOT and ODOT’s initial advertising of availability, and the assessment and cost proposal has determined salvage is feasible, WSDOT and ODOT will deconstruct the structure, ensure that small structural elements are available for reuse, and make availability of these elements known through appropriate media.

###### WSDOT and ODOT will oversee the implementation of the following scope of work:

WSDOT and ODOT will deliver the draft Reuse and Salvage Plan for review by FHWA and FTA, DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

WSDOT and ODOT will revise documentation in consideration of comments received and deliver the final Reuse and Salvage Plan to FHWA and FTA.

WSDOT and ODOT will distribute the final Reuse and Salvage Plan to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

### Interstate Bridge (southbound), Columbia River.

#### HAER documentation for the Interstate Bridge (southbound) (update to existing HAER No. WA-86).

##### WSDOT and ODOT, in coordination with FHWA and FTA, will select WSDOT and/or ODOT agency staff, a consultant, or a combination of both to perform the scope of work listed for update to HAER No. WA-86 documentation.

##### This HBE Treatment Measure will comply with the following standards and guidelines:

###### The Secretary of the Interior's Standards and Guidelines for Architectural and Engineering Documentation.

##### WSDOT and ODOT will oversee implementation of the following scope of work:

###### WSDOT and ODOT shall contact the NPS regional HABS/HAER/HALS coordinator to request that NPS stipulate the level and procedures for completing the documentation.

###### WSDOT and ODOT will compile research for updates to HAER No. WA-86.

###### WSDOT and ODOT will complete fieldwork for updates to HAER No. WA-86.

###### WSDOT and ODOT will deliver draft documentation concerning updates to HAER No. WA-86 to FHWA and FTA, DAHP, Oregon SHPO, the NPS Regional Office, the Tribes, and the other Consulting Parties, for review.

###### WSDOT and ODOT, in coordination with FHWA and FTA, will revise the updates to HAER No. WA-86 in consideration of comments received, and will deliver the revised draft documentation to the NPS Regional Office for review.

###### WSDOT and ODOT will revise documentation in consideration of comments received and, in coordination with FHWA and FTA, coordinate with the NPS Regional Office on submittal of final HAER No. WA-86 documentation to the Library of Congress, as well as interested local libraries and archives.

###### Upon receipt of the NPS written acceptance letter, WSDOT and ODOT will notify and distribute the final document to DAHP, Oregon SHPO, NPS, the Tribes, and other Consulting Parties.

##### The draft HAER No. WA-86 update documentation will be completed prior to the demolition of the adversely affected HBE Resource. A delivery schedule for review and submittal of the final HAER documentation will be developed in coordination with the NPS Regional Office.

#### High-definition laser scanning, or a comparable documentation method for the Interstate Bridge (southbound).

##### WSDOT and ODOT, in coordination with FHWA and FTA, will select WSDOT and/or ODOT agency staff, a consultant, or a combination of both to perform the scope of work listed for high-definition laser scanning documentation.

##### WSDOT and ODOT will oversee implementation of the following scope of work:

###### WSDOT and ODOT, in coordination with FHWA and FTA, will direct agency staff and/or hire a qualified technical consultant to conduct high-definition laser scanning of the Interstate Bridge (southbound);

###### WSDOT and ODOT will direct agency staff/the consultant to complete fieldwork for high-definition laser scanning; and

###### WSDOT and ODOT will coordinate with agency staff/the consultant for the preparation of final documentation.

##### WSDOT and ODOT, in coordination with FHWA and FTA, will coordinate with interested local libraries and archives. When this submittal is complete, WSDOT and ODOT will notify DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

##### The draft high-definition laser scanning documentation will be complete prior to the completion of the Historic Materials Reuse and Salvage Assessment for the Interstate Bridge (southbound) (C-II.B.2.c.i).

#### Historic Materials Reuse and Salvage for the Interstate Bridge (southbound).

##### Reuse and Salvage Feasibility Assessment for the Interstate Bridge (southbound).

###### WSDOT and ODOT, in coordination with FHWA and FTA, will hire a contractor to prepare the Reuse and Salvage Feasibility Assessment.

###### The Reuse and Salvage Feasibility Assessment will contain sufficient provisions to satisfy compliance with 23 USC § 144(g)(4) and include making the Interstate Bridge (southbound) available for donation to a state, locality, or responsible private entity.

###### The Reuse and Salvage Feasibility Assessment will include a cost proposal and recommendations regarding the prudence and feasibility of reuse and salvage.

###### The Reuse and Salvage Feasibility Assessment will incorporate the data and results of the high-definition laser scanning (C-II.1.b), where appropriate, to aid reuse and salvage planning efforts.

###### A delivery schedule for review and submittal of the Reuse and Salvage Feasibility Assessment will be developed in coordination with the Consulting Parties.

###### Activities considered by the Reuse and Salvage Feasibility Assessment may include the following:

Incorporating components of the adversely affected HBE Resource into the Program design and Interpretation Program (C-II.D.1) and providing opportunities for Consulting Parties to provide input as the design progresses;

Making available for purchase and relocation components of the adversely affected HBE Resource to the public; and

Consulting with Consulting Parties to make the availability of this adversely affected HBE Resource known through appropriate media and keeping the Consulting Parties apprised of expressions of interest by the public.

###### WSDOT and ODOT will oversee implementation of the following scope of work:

WSDOT and ODOT, in coordination with FHWA and FTA, will deliver the draft Reuse and Salvage Feasibility Assessment for review by DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

WSDOT and ODOT will revise documentation in consideration of comments received and deliver the final Reuse and Salvage Feasibility Assessment to FHWA and FTA.

WSDOT and ODOT will distribute the final assessment to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

###### The final Reuse and Salvage Feasibility Assessment will be completed by WSDOT and ODOT in coordination with FHWA and FTA prior to the demolition of the adversely affected HBE Resource. The decision to proceed with a Reuse and Salvage Plan (C-II.B.2.c.ii) will be made by WSDOT and ODOT in coordination with FHWA and FTA.

##### Reuse and Salvage Plan for the Interstate Bridge (southbound).

###### If WSDOT and ODOT, in coordination with FHWA and FTA, determine that reuse and salvage is prudent and feasible, based upon the Reuse and Salvage Feasibility Assessment, WSDOT and ODOT will direct the preparation of a Reuse and Salvage Plan. The Reuse and Salvage Plan will be prepared and implemented prior to the demolition of the adversely affected HBE Resource.

###### The Reuse and Salvage Plan will provide a proposed approach for the reuse and salvage implementation of all or parts of the adversely affected HBE Resource.

###### Preference will be given first to the public ownership and reuse of these materials within public spaces or structures in or adjacent to the APE and second, to public ownership and reuse of these materials within public spaces or structures outside the APE. If reuse in these manners is found to be infeasible, or additional public entities demonstrate no interest in salvage or reuse, WSDOT and ODOT, in coordination with FHWA and FTA, will also explore the opportunity for reuse by the general public.

###### Implementation of the Reuse and Salvage Plan will consider the following:

If the adversely affected HBE Resource is salvaged, WSDOT and ODOT will plan for and dispose of resultant hazardous materials.

If no party that is willing and able to reuse and salvage components and materials of the adversely affected HBE Resource is identified within 6 months of WSDOT and ODOT’s initial advertising availability, WSDOT and ODOT will notify the Consulting Parties.

If no party is willing and able to acquire and relocate the adversely affected HBE Resource within 6 months of WSDOT and ODOT’s initial advertising of availability, and the assessment and cost proposal has determined salvage is feasible, WSDOT and ODOT will deconstruct the structure, ensure that small structural elements are available for reuse, and make availability of these elements known through appropriate media.

###### WSDOT and ODOT will oversee the implementation of the following scope of work:

WSDOT and ODOT will deliver the draft Reuse and Salvage Plan for review by FHWA and FTA, DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

WSDOT and ODOT will revise documentation in consideration of comments received and deliver the final Reuse and Salvage Plan to FHWA and FTA.

WSDOT and ODOT will distribute the final Reuse and Salvage Plan to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

### Harbor Shops, 11915 North Center Avenue, Portland, Oregon.

#### Oregon State Level Documentation for the Harbor Shops.

##### WSDOT and ODOT, in coordination with FHWA and FTA, will select WSDOT and/or ODOT agency staff, a consultant, or a combination of both to perform the scope of work listed for Oregon State Level Documentation.

##### In addition to the HBE Treatment Measures required for all HBE Resources (as specified in Section C-II.A of this attachment), the Oregon State Level Documentation will comply with the following standards and guidelines:

###### The Secretary of the Interior's Standards and Guidelines for Architectural and Engineering Documentation; and

###### Oregon SHPO Guidelines for Historic Resource Surveys in Oregon.

##### WSDOT and ODOT will oversee implementation of the following scope of work:

###### WSDOT and ODOT will compile research for Oregon State Level Documentation;

###### WSDOT and ODOT will complete fieldwork for Oregon State Level Documentation according to Oregon SHPO standards;

###### WSDOT and ODOT will deliver draft documentation for review by FHWA and FTA, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties; and

###### WSDOT and ODOT will revise documentation in consideration of comments received and, in coordination with FHWA and FTA, submit final Oregon State Level Documentation to Oregon SHPO, as well as interested local libraries and archives. When this submittal is complete, WSDOT and ODOT will notify and distribute the final document to the Tribes and the other Consulting Parties.

##### The draft documentation will be submitted to Oregon SHPO for review and finalization prior to the demolition of the adversely affected HBE Resource.

#### Historic Materials Reuse and Salvage for the Harbor Shops.

##### Reuse and Salvage Feasibility Assessment for the Harbor Shops.

###### WSDOT and ODOT, in coordination with FHWA and FTA, will hire a contractor to prepare the Reuse and Salvage Feasibility Assessment.

###### The Reuse and Salvage Feasibility Assessment will include a cost proposal and recommendations regarding prudence and feasibility of reuse and salvage.

###### A delivery schedule for review and submittal of the Reuse and Salvage Feasibility Assessment will be developed in coordination with the Consulting Parties.

###### Activities considered by the Reuse and Salvage Feasibility Assessment may include the following:

Incorporating components of the adversely affected HBE Resource into the Program design and providing opportunities for Consulting Parties to provide input as the design progresses;

Making available for purchase and relocation components of the adversely affected HBE Resource to the public; and

Consulting with Consulting Parties to make the availability of this adversely affected HBE Resource known through appropriate media and keeping the Consulting Parties apprised of expressions of interest by the public.

###### WSDOT and ODOT will oversee implementation of the following scope of work:

WSDOT and ODOT, in coordination with FHWA and FTA, will deliver the draft Reuse and Salvage Feasibility Assessment for review by Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

WSDOT and ODOT will revise documentation in consideration of comments received and deliver the final Reuse and Salvage Feasibility Assessment to FHWA and FTA.

WSDOT and ODOT will distribute the final assessment to Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

###### The final Reuse and Salvage Feasibility Assessment will be completed by WSDOT and ODOT in coordination with FHWA and FTA prior to the demolition of the adversely affected HBE Resource. The decision to proceed with a Reuse and Salvage Plan (C-II.B.3.b.ii) will be made by WSDOT and ODOT in coordination with FHWA and FTA.

##### Reuse and Salvage Plan for the Harbor Shops.

###### If WSDOT and ODOT, in coordination with FHWA and FTA, determine that reuse and salvage is prudent and feasible, based upon the Reuse and Salvage Feasibility Assessment, WSDOT and ODOT will direct the preparation of a Reuse and Salvage Plan. The Reuse and Salvage Plan will be prepared and implemented prior to the demolition of the adversely affected HBE Resource.

###### The Reuse and Salvage Plan will provide a proposed approach for reuse and salvage implementation of all or parts of the adversely affected HBE Resource.

###### Preference will be given first to the public ownership and reuse of these materials within public spaces or structures in or adjacent to the APE and second, to public ownership and reuse of these materials within public spaces or structures outside the APE. If reuse in these manners is found to be infeasible, or additional public entities demonstrate no interest in salvage or reuse, WSDOT and ODOT, in coordination with FHWA and FTA, will also explore the opportunity for reuse by the general public.

###### Implementation of the Reuse and Salvage Plan will consider the following:

If the adversely affected HBE Resource is salvaged, WSDOT and ODOT will plan for and dispose of resultant hazardous materials.

If no party that is willing and able to reuse and salvage components and materials of the adversely affected HBE Resource is identified within 6 months of WSDOT and ODOT’s initial advertising availability, WSDOT and ODOT will notify the Consulting Parties.

If no party that is willing and able to acquire and relocate the adversely affected HBE Resource is identified within 6 months of WSDOT and ODOT’s initial advertising of availability, and the assessment and cost proposal has determined salvage is feasible, WSDOT and ODOT will deconstruct the building and will ensure that architectural elements such as doors, windows, moldings, and the like are available for reuse, and will make availability of these elements known through appropriate media.

###### WSDOT and ODOT will oversee the implementation of the following scope of work:

WSDOT and ODOT will deliver the draft Reuse and Salvage Plan for review by FHWA and FTA, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

WSDOT and ODOT will revise documentation in consideration of comments received and deliver the final Reuse and Salvage Plan to FHWA and FTA.

WSDOT and ODOT will distribute the final Reuse and Salvage Plan to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

### Jantzen Beach Water Tank, North Center Avenue and North Jantzen Avenue, Portland, Oregon.

#### Oregon State Level Documentation for the Jantzen Beach Water Tank.

##### WSDOT and ODOT, in coordination with FHWA and FTA, will select WSDOT and/or ODOT agency staff, a consultant, or a combination of both to perform the scope of work listed for Oregon State Level Documentation.

##### In addition to the HBE Treatment Measures required for all HBE Resources (as specified in Section C-II.A of this attachment), the Oregon State Level Documentation will comply with the following standards and guidelines:

###### The Secretary of the Interior's Standards and Guidelines for Architectural and Engineering Documentation; and

###### Oregon SHPO Guidelines for Historic Resource Surveys in Oregon.

##### The scope of work for Oregon State Level Documentation will consist of the following:

###### WSDOT and ODOT will compile research for Oregon State Level Documentation;

###### WSDOT and ODOT will complete fieldwork for Oregon State Level Documentation according to Oregon SHPO standards;

###### WSDOT and ODOT will deliver draft documentation for review by FHWA and FTA, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties; and

###### WSDOT and ODOT will revise documentation in consideration of comments received and, in coordination with FHWA and FTA, submit final Oregon State Level Documentation to Oregon SHPO, as well as interested local libraries and archives. When this submittal is complete, WSDOT and ODOT will notify and distribute the final document to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

##### The draft documentation shall be finalized prior to the demolition of the adversely affected HBE Resource.

#### Historic Materials Reuse and Salvage for the Jantzen Beach Water Tank.

##### Reuse and Salvage Feasibility Assessment for the Jantzen Beach Water Tank.

###### WSDOT and ODOT, in coordination with FHWA and FTA, will hire a contractor to prepare the Reuse and Salvage Feasibility Assessment.

###### The Reuse and Salvage Feasibility Assessment will include a cost proposal and recommendations regarding prudence and feasibility of reuse and salvage.

###### A delivery schedule for review and submittal of the Reuse and Salvage Feasibility Assessment will be developed in coordination with the Consulting Parties.

###### Activities considered by the Reuse and Salvage Feasibility Assessment may include the following:

Incorporating components of the adversely affected HBE Resource into the Program design and provide opportunities for Consulting Parties to provide input as the design progresses.

Making available for purchase and relocation components of the adversely affected HBE Resource to the public.

Consulting with Consulting Parties to make the availability of this adversely affected HBE Resource known through appropriate media and keeping the Consulting Parties apprised of expressions of interest by the public.

###### WSDOT and ODOT will oversee implementation of the following scope of work:

WSDOT and ODOT, in coordination with FHWA and FTA, will deliver the draft Reuse and Salvage Feasibility Assessment for review by Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

WSDOT and ODOT will revise documentation in consideration of comments received and deliver the final Reuse and Salvage Feasibility Assessment to FHWA and FTA.

WSDOT and ODOT will distribute the final assessment to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

###### The final Reuse and Salvage Feasibility Assessment will be completed by WSDOT and ODOT, in coordination with FHWA and FTA, prior to the demolition of the adversely affected HBE Resource. The decision to proceed with a Reuse and Salvage Plan (C-II.B.4.b.ii) will be made by WSDOT and ODOT, in coordination with FHWA and FTA.

##### Reuse and Salvage Plan for the Jantzen Beach Water Tank.

###### If WSDOT and ODOT, in coordination with FHWA and FTA, determine that reuse and salvage is prudent and feasible, based upon the Reuse and Salvage Feasibility Assessment, WSDOT and ODOT will direct the preparation of a Reuse and Salvage Plan. The Reuse and Salvage Plan will be prepared and implemented prior to the demolition of the adversely affected HBE Resource.

###### The Reuse and Salvage Plan will provide a proposed approach for reuse and salvage implementation of all or parts of the adversely affected HBE Resource.

###### Preference will be given first to the public ownership and reuse of these materials within public spaces or structures in or adjacent to the APE and second, to public ownership and reuse of these materials within public spaces or structures outside the APE. If reuse in these manners is found to be infeasible, or additional public entities demonstrate no interest in salvage or reuse, WSDOT and ODOT, in coordination with FHWA and FTA, will also explore the opportunity for reuse by the general public.

###### Implementation of the Reuse and Salvage Plan will consider the following:

If the adversely affected HBE Resource is salvaged, WSDOT and ODOT will plan for and dispose of resultant hazardous materials.

If no party that is willing and able to reuse and salvage components and materials of the adversely affected HBE Resource is identified within 6 months of WSDOT and ODOT’s initial advertising availability, WSDOT and ODOT will notify the Consulting Parties.

If no party that is willing and able to acquire and relocate the adversely affected HBE Resource is identified within 6 months of WSDOT and ODOT’s initial advertising of availability, and the assessment and cost proposal has determined salvage is feasible, WSDOT and ODOT will deconstruct the structure and will ensure that small structural elements are available for reuse and will make availability of these elements known through appropriate media.

###### WSDOT and ODOT will oversee the implementation of the following scope of work:

WSDOT and ODOT will deliver the draft Reuse and Salvage Plan for review by FHWA and FTA, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

WSDOT and ODOT will revise documentation in consideration of comments received and deliver the final Reuse and Salvage Plan to FHWA and FTA.

WSDOT and ODOT will distribute the final Reuse and Salvage Plan to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

### Jantzen Beach Moorage, 1501 North Jantzen Avenue, 1525–2055 North Jantzen Avenue, Portland, Oregon.

#### Oregon State Level Documentation for the Jantzen Beach Moorage.

##### WSDOT and ODOT, in coordination with FHWA and FTA, will select WSDOT and/or ODOT agency staff, a consultant, or a combination of both to perform the scope of work listed for Oregon State Level Documentation.

##### In addition to the HBE Treatment Measures required for all HBE Resources (as specified in Section C-II.A of this attachment), the Oregon State Level Documentation will comply with the following standards and guidelines:

###### The Secretary of the Interior's Standards and Guidelines for Architectural and Engineering Documentation; and

###### Oregon SHPO Guidelines for Historic Resource Surveys in Oregon.

##### The scope of work for Oregon State Level Documentation will consist of the following:

###### WSDOT and ODOT will compile research for Oregon State Level Documentation;

###### WSDOT and ODOT will complete fieldwork for Oregon State Level Documentation according to SHPO standards;

###### WSDOT and ODOT will deliver draft documentation for review by FHWA and FTA, DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties; and

###### WSDOT and ODOT will revise documentation in consideration of comments received and, in coordination with FHWA and FTA, submit final Oregon State Level Documentation to Oregon SHPO, as well as interested local libraries and archives. When this submittal is complete, WSDOT and ODOT will notify and distribute the final document to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

##### The draft documentation shall be finalized prior to the partial demolition of the adversely affected HBE Resource.

### Normandy Apartments, 318 East 7th Street, Vancouver, Washington.

#### Modified Locally Preferred Alternative without I-5 Shifted West.

##### DAHP Level II Documentation for the Normandy Apartments.

###### WSDOT and ODOT, in coordination with FHWA and FTA, will select WSDOT and/or ODOT agency staff, a consultant, or a combination of both to perform the scope of work listed for DAHP Level II Documentation.

###### In addition to the HBE Treatment Measures required for all HBE Resources (as specified in Section C-II.A of this attachment), the DAHP Level II Documentation will comply with the following standards and guidelines:

The Secretary of the Interior's Standards and Guidelines for Architectural and Engineering Documentation; and

Washington State Standards for Cultural Resource Reporting.

###### WSDOT and ODOT will oversee the implementation of the following scope of work:

WSDOT and ODOT will compile research for DAHP Level II Documentation;

WSDOT and ODOT will complete fieldwork for DAHP Level II Documentation according to DAHP standards;

WSDOT and ODOT will deliver draft documentation for review by FHWA and FTA, DAHP, NPS, the Tribes, and the other Consulting Parties; and

WSDOT and ODOT will revise documentation in consideration of comments received and, in coordination with FHWA and FTA, submit final DAHP Level II Documentation to DAHP, as well as interested local libraries and archives. When this submittal is complete, WSDOT and ODOT will notify and distribute the final document to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

###### The draft documentation shall be finalized prior to the alteration of the adversely affected HBE Resource.

##### SOI-compatible Window Replacements/Storm Windows for the Normandy Apartments.

###### Improvements to the window apertures of the Normandy Apartments are required to mitigate for adverse effects to the building’s integrity of setting.

###### Window Installation Assessment for the Normandy Apartments.

WSDOT and ODOT, in coordination with FHWA and FTA, will hire a contractor to prepare a window replacement/storm Window Installation Assessment.

A delivery schedule for review and submittal of the Window Installation Assessment will be based upon coordination between WSDOT and ODOT and FHWA, FTA, DAHP, and the adversely affected HBE Resource owner.

The Window Installation Assessment may include the following:

A cost proposal;

Identification of proposed methods;

Window replacement/storm window installation locations;

Specifications for SOI-compatible window replacements/storm windows; and

Confirmation that window replacements/storm windows will meet or surpass federal, state, and local noise abatement criteria as defined in the Noise and Vibration Technical Report (IBR 2026b), as appended to the Final Supplemental Environmental Impact Statement.

The Window Installation Assessment will include an approach for monitoring to ensure compliance with the requirements set forth in the Window Installation Assessment and reporting on the implementation of the window replacement/storm window installation.

In addition to the HBE Treatment Measures required for all adversely affected HBE Resources (as specified in Section C-II.A of this attachment), the Window Installation Assessment will consider the following standards and guidelines:

The Secretary of the Interior's Standards for the Treatment of Historic Properties;

Preservation Brief 9: The Repair of Historic Wooden Windows;

Washington State Advisory Council’s Standards for The Rehabilitation And Maintenance Of Historic Properties; and

DAHP Window Preservation Guidance.

WSDOT and ODOT will oversee implementation of the following scope of work:

WSDOT and ODOT, in coordination with FHWA and FTA, will deliver the draft Window Installation Assessment for review by DAHP, the City of Vancouver, the Clark County Historic Preservation Commission, and the adversely affected HBE Resource owner.

WSDOT and ODOT, in coordination with FHWA and FTA, will consider comments on the Window Installation Assessment before determining the appropriateness of the proposed changes and delivering the final Window Installation Assessment to FHWA and FTA.

The final Window Installation Assessment will be completed by WSDOT and ODOT in coordination with FHWA and FTA in sufficient time that the installation of the window replacements/storm windows will be completed prior to Program construction coming within 200 feet of the building footprint.

###### Window Replacements/Storm Window Installation for the Normandy Apartments.

Upon finalization of the Window Installation Assessment, WSDOT and ODOT will provide the adversely affected HBE Resource owner or a WSDOT or ODOT contractor with funding to implement the selected proposal from the Window Installation Assessment, in an amount not to exceed the finalized Window Installation Assessment’s cost estimate.

The final installation of the window replacements/storm windows will be completed prior to the start of Program construction for windows within 200 feet of the Normandy Apartment’s building footprint. Following completion of window installation, the monitoring and reporting selected in the Window Installation Assessment shall begin.

##### SOI-compatible HVAC Equipment Installation Assessment for the Normandy Apartments.

###### Improvements to the HVAC equipment of the Normandy Apartments are required to mitigate for adverse effects to the building’s integrity of setting.

###### WSDOT and ODOT, in coordination with FHWA and FTA, will hire a contractor to prepare the HVAC Equipment Installation Assessment.

The HVAC Equipment Installation Assessment may include the following:

A cost proposal;

Identification of proposed methods;

HVAC installation locations;

Specifications for SOI-compatible HVAC equipment and air circulation methods; and

Confirmation that HVAC equipment installation will meet or surpass air circulation and ventilation standards set by existing operable sash windows.

A delivery schedule for review and submittal of the HVAC Equipment Installation Assessment will be based upon coordination with WSDOT, ODOT, and the adversely affected HBE Resource owner.

The HVAC Equipment Installation Assessment will include an approach for monitoring and reporting on the implementation of the HVAC installation.

In addition to the HBE Treatment Measures required of all adversely affected HBE Resources (as specified in Section C-II.A of this attachment), the HVAC Equipment Installation Assessment will consider the following standards and guidelines:

The Secretary of the Interior's Standards for the Treatment of Historic Properties; and

Washington State Advisory Council’s Standards for The Rehabilitation and Maintenance of Historic Properties.

###### WSDOT and ODOT will oversee implementation of the following scope of work:

WSDOT and ODOT, in coordination with FHWA and FTA, will deliver the draft HVAC Equipment Installation Assessment for review by DAHP, the City of Vancouver, the Clark County Historic Preservation Commission, and the adversely affected HBE Resource owner.

WSDOT and ODOT, in coordination with FHWA and FTA, will consider comments on the HVAC Equipment Installation Assessment before determining the appropriateness of the proposed changes and delivering the final HVAC Equipment Installation Assessment to FHWA and FTA.

###### The final HVAC Equipment Installation Assessment will be completed by WSDOT and ODOT in coordination with FHWA and FTA in sufficient time that the HVAC installation will be completed prior to Program construction coming within 200 feet of the Normandy Apartment building footprint.

###### HVAC installation for the Normandy Apartments.

Upon finalization of the HVAC Equipment Installation Assessment, WSDOT and ODOT will provide the adversely affected HBE Resource owner or ODOT or WSDOT’s contractor with funding to implement the selected proposal from the HVAC Equipment Installation Assessment, in an amount not to exceed the finalized HVAC Equipment Installation Assessment’s cost estimate.

The final installation of the HVAC equipment will be completed prior to Program construction coming within 200 feet of the Normandy Apartment building footprint and will include the monitoring and reporting selected in the HVAC Equipment Installation Assessment.

#### Modified Locally Preferred Alternative with I-5 Shifted West.

##### DAHP Level II Documentation for the Normandy Apartments.

###### WSDOT and ODOT, in coordination with FHWA and FTA, will select WSDOT and/or ODOT agency staff, a consultant, or a combination of both to perform the scope of work listed for DAHP Level II Documentation.

###### In addition to the HBE Treatment Measures required for all HBE Resources (as specified in Section C-II.A of this attachment), the DAHP Level II Documentation will comply with the following standards and guidelines:

The Secretary of the Interior's Standards and Guidelines for Architectural and Engineering Documentation; and

Washington State Standards for Cultural Resource Reporting.

###### WSDOT and ODOT will oversee the implementation of the following scope of work:

WSDOT and ODOT will compile research for DAHP Level II Documentation;

WSDOT and ODOT will complete fieldwork for DAHP Level II Documentation according to DAHP standards;

WSDOT and ODOT will deliver draft documentation for review by FHWA and FTA, DAHP, NPS, the Tribes, and the other Consulting Parties; and

WSDOT and ODOT will revise documentation in consideration of comments received and, in coordination with FHWA and FTA, submit final DAHP Level II Documentation to DAHP, as well as interested local libraries and archives. When this submittal is complete, WSDOT and ODOT will notify and distribute the final document to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

###### The draft documentation shall be finalized prior to the alteration of the adversely affected HBE Resource.

##### Historic Building Relocation or Historic Materials Reuse and Salvage for the Normandy Apartments.

###### Relocation, Reuse, and Salvage Feasibility Assessment for the Normandy Apartments.

WSDOT and ODOT, in coordination with FHWA and FTA, will hire a contractor to prepare the Relocation, Reuse, and Salvage Feasibility Assessment.

The Relocation, Reuse, and Salvage Feasibility Assessment will include a cost proposal and recommendations regarding the prudence and feasibility of relocation, reuse, and salvage.

A delivery schedule for review and submittal of the Relocation, Reuse, and Salvage Feasibility Assessment will be developed in coordination with the Consulting Parties.

Activities considered by the Relocation, Reuse, and Salvage Feasibility Assessment may include the following:

Relocating the adversely affected HBE Resource to a new permanent tax lot;

Incorporating components of the adversely affected HBE Resource into the Program design and provide opportunities for Consulting Parties to provide input as the design progresses;

Making available for purchase and relocation components of the adversely affected HBE Resource to the public; and

Consulting with Consulting Parties to make the availability of this adversely affected HBE Resource known through appropriate media and keeping the Consulting Parties apprised of expressions of interest by the public.

WSDOT and ODOT will oversee implementation of the following scope of work:

WSDOT and ODOT, in coordination with FHWA and FTA, will deliver the draft Relocation, Reuse, and Salvage Feasibility Assessment for review by DAHP, NPS, the Tribes, and the other Consulting Parties.

WSDOT and ODOT will revise documentation in consideration of comments received and deliver the final Relocation, Reuse, and Salvage Feasibility Assessment to FHWA and FTA.

WSDOT and ODOT will distribute the final Relocation, Reuse, and Salvage Feasibility Assessment to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

The final Relocation, Reuse, and Salvage Feasibility Assessment will be completed by WSDOT and ODOT in coordination with FHWA and FTA prior to the potential demolition of the adversely affected HBE Resource. The decision to proceed with a Relocation Plan or Reuse and Salvage Plan (C-II.B.6.b.ii) will be made by WSDOT and ODOT in coordination with FHWA and FTA.

###### Relocation Plan or Reuse and Salvage Plan for the Normandy Apartments.

If WSDOT and ODOT, in coordination with FHWA and FTA, determine that relocation or reuse and salvage is prudent and feasible, based upon the Relocation, Reuse, and Salvage Feasibility Assessment, WSDOT and ODOT will direct the preparation of a Relocation Plan or Reuse and Salvage Plan. The Relocation Plan or Reuse and Salvage Plan will be prepared and implemented prior to the demolition of the adversely affected HBE Resource.

The Relocation Plan will provide a proposed approach for relocating the adversely affected HBE Resource.

The Reuse and Salvage Plan will provide a proposed approach for reuse and salvage implementation of all or parts of the adversely affected HBE Resource.

Preference will be given first to the public ownership and relocation of the building within public spaces in or adjacent to the APE and second, to public ownership and relocation of the building within public spaces or structures outside the APE. If relocation in these manners is found to be infeasible, or additional public entities demonstrate no interest in relocation, WSDOT and ODOT, in coordination with FHWA and FTA, will also explore the opportunity for relocation by the general public.

Preference will be given thereafter to the public ownership and reuse of the building’s materials within public spaces or structures in or adjacent to the APE and second, to public ownership and reuse of the building’s materials within public spaces or structures outside the APE. If reuse in these manners is found to be infeasible, or additional public entities demonstrate no interest in reuse and salvage, WSDOT and ODOT, in coordination with FHWA and FTA, will also explore the opportunity for reuse by the general public.

Implementation of the Relocation Plan or Reuse and Salvage Plan will consider the following:

If the adversely affected HBE Resource is salvaged, WSDOT and ODOT will plan for and dispose of resultant hazardous materials.

If no party that is willing and able to relocate the adversely affected HBE Resource or reuse and salvage components and materials of the adversely affected HBE Resource is identified within 6 months of WSDOT and ODOT’s initial advertising availability, WSDOT and ODOT will notify the Consulting Parties.

If no party is identified that is willing and able to acquire and relocate the adversely affected HBE Resource within 6 months of WSDOT and ODOT’s initial advertising of availability, and the assessment and cost proposal has determined salvage is feasible, WSDOT and ODOT will deconstruct the building and will ensure that architectural elements such as doors, windows, moldings, and the like are available for reuse, and will make availability of these elements known through appropriate media.

WSDOT and ODOT will oversee the implementation of the following scope of work:

WSDOT and ODOT will deliver the draft Relocation Plan or Reuse and Salvage Plan for review by FHWA and FTA, DAHP, NPS, the Tribes, and the other Consulting Parties.

WSDOT and ODOT will revise documentation in consideration of comments received and deliver the final Relocation Plan or Reuse and Salvage Plan to FHWA and FTA.

WSDOT and ODOT will distribute the final Relocation or Reuse and Salvage Plan to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

### Bridge Substation, 100 SE Columbia Street, Vancouver, Washington.

#### DAHP Level II Documentation for the Bridge Substation.

##### WSDOT and ODOT, in coordination with FHWA and FTA, will select WSDOT and/or ODOT agency staff, a consultant, or a combination of both to perform the scope of work listed for DAHP Level II Documentation.

##### In addition to the HBE Treatment Measures required for all HBE Resources (as specified in Section C-II.A of this attachment), the DAHP Level II Documentation will comply with the following standards and guidelines:

###### The Secretary of the Interior's Standards and Guidelines for Architectural and Engineering Documentation; and

###### Washington State Standards for Cultural Resource Reporting.

##### WSDOT and ODOT will oversee the following scope of work:

###### WSDOT and ODOT will compile research for DAHP Level II Documentation;

###### WSDOT and ODOT will complete fieldwork for DAHP Level II Documentation according to DAHP standards;

###### WSDOT and ODOT will deliver draft documentation for review by FHWA and FTA, DAHP, NPS, the Tribes, and the other Consulting Parties; and

###### WSDOT and ODOT will revise documentation in consideration of comments received and, in coordination with FHWA and FTA, submit final DAHP Level II Documentation to DAHP, as well as interested local libraries and archives. When this submittal is complete, WSDOT and ODOT will notify and distribute the final document to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

##### The draft documentation shall be finalized prior to the demolition or relocation of the adversely affected HBE Resource.

#### Historic Building Relocation or Historic Materials Reuse and Salvage for the Bridge Substation.

##### Relocation, Reuse, and Salvage Feasibility Assessment for the Bridge Substation.

###### WSDOT and ODOT, in coordination with FHWA and FTA, will hire a contractor to prepare the Relocation, Reuse, and Salvage Feasibility Assessment.

###### The Relocation, Reuse, and Salvage Feasibility Assessment will include a cost proposal and recommendations regarding prudence and feasibility of relocation, reuse, and salvage.

###### A delivery schedule for review and submittal of the Relocation, Reuse, and Salvage Feasibility Assessment will be developed in coordination with the Consulting Parties.

###### Activities considered by the Relocation, Reuse, and Salvage Feasibility Assessment may include the following:

Relocating the historic building to a new permanent tax lot;

Incorporating components of the adversely affected HBE Resource into the Program design and provide opportunities for Consulting Parties to provide input as the design progresses;

Making available for purchase and relocation components of the adversely affected HBE Resource to the public; and

Consulting with Consulting Parties to make the availability of this adversely affected HBE Resource known through appropriate media and keeping the Consulting Parties apprised of expressions of interest by the public.

###### WSDOT and ODOT will oversee implementation of the following scope of work:

WSDOT and ODOT, in coordination with FHWA and FTA, will deliver the draft Relocation, Reuse, and Salvage Feasibility Assessment for review by DAHP, NPS, the Tribes, and the other Consulting Parties.

WSDOT and ODOT will revise documentation in consideration of comments received and deliver the final Relocation, Reuse, and Salvage Feasibility Assessment to FHWA and FTA.

WSDOT and ODOT will distribute the final Relocation, Reuse, and Salvage Feasibility Assessment to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

###### The final Relocation, Reuse, and Salvage Feasibility Assessment will be completed by WSDOT and ODOT in coordination with FHWA and FTA prior to the potential demolition of the adversely affected HBE Resource. The decision to proceed with a Relocation Plan or Reuse and Salvage Plan (C-II.B.7.c.ii) will be made by WSDOT and ODOT in coordination with FHWA and FTA.

##### Relocation Plan or Reuse and Salvage Plan for the Bridge Substation.

###### If WSDOT and ODOT, in coordination with FHWA and FTA, determine that relocation or reuse and salvage is prudent and feasible, based upon the Relocation, Reuse, and Salvage Feasibility Assessment, WSDOT and ODOT will direct the preparation of a Relocation Plan or Reuse and Salvage Plan. The Relocation Plan or Reuse and Salvage Plan will be prepared and implemented prior to the demolition of the adversely affected HBE Resource.

###### The Relocation Plan will provide a proposed approach for relocating the adversely affected HBE Resource.

###### The Reuse and Salvage Plan will provide a proposed approach for reuse and salvage implementation of all or parts of the adversely affected HBE Resource.

###### Preference will be given first to the public ownership and relocation of the building within public spaces or structures in or adjacent to the APE and second, to public ownership and relocation of the building within public spaces or structures outside the APE. If relocation in these manners is found to be infeasible, or additional public entities demonstrate no interest in relocation, WSDOT and ODOT, in coordination with FHWA and FTA, will also explore the opportunity for relocation by the general public.

###### Preference will be given thereafter to the public ownership and reuse of the building’s materials within public spaces or structures in or adjacent to the APE and second, to public ownership and reuse of the building’s materials within public spaces or structures outside the APE. If reuse in these manners is found to be infeasible, or additional public entities demonstrate no interest in reuse and salvage, WSDOT and ODOT, in coordination with FHWA and FTA, will also explore the opportunity for reuse by the general public.

###### Implementation of the Relocation Plan or Reuse and Salvage Plan will consider the following:

If the adversely affected HBE Resource is salvaged, WSDOT and ODOT will plan for and dispose of resultant hazardous materials.

If no party that is willing and able to relocate the adversely affected HBE Resource or reuse and salvage components and materials of the adversely affected HBE Resource is identified within 6 months of WSDOT and ODOT’s initial advertising availability, WSDOT and ODOT will notify the Consulting Parties.

If no party is identified that is willing and able to acquire and relocate the adversely affected HBE Resource within 6 months of WSDOT and ODOT’s initial advertising of availability, and the assessment and cost proposal has determined salvage is feasible, WSDOT and ODOT will deconstruct the building and will ensure that architectural elements such as doors, windows, moldings, and the like are available for reuse, and will make availability of these elements known through appropriate media.

###### WSDOT and ODOT will oversee the implementation of the following scope of work:

WSDOT and ODOT will deliver the draft Relocation Plan or Reuse and Salvage Plan for review by FHWA and FTA, DAHP, NPS, the Tribes, and the other Consulting Parties.

WSDOT and ODOT will revise documentation in consideration of comments received and deliver the final Relocation Plan or Reuse and Salvage Plan to FHWA and FTA.

WSDOT and ODOT will distribute the final Relocation Plan or Reuse and Salvage Plan to DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties.

### VNHR including the Vancouver National Historic Reserve Historic District, Officers’ Row Historic District, 601–1607 East Evergreen Boulevard, Vancouver Barracks Historic District, Fort Vancouver National Historic Site, and the Pearson Field Historic District, 610–1105 East 5th Street, Vancouver, Washington.

#### Amendment to the 2007 National Register of Historic Places nomination for the VNHR Historic District (“NRHP Amendment”).

##### WSDOT and ODOT, in coordination with FHWA and FTA, will select WSDOT and/or ODOT agency staff, a consultant, or a combination of both to perform the scope of work listed for the NRHP Amendment.

##### Implementation of this HBE Treatment Measure will comply with the following standards and guidelines:

###### Additional guidance addendum to the National Register Bulletin How to Complete the National Register Registration Form;

###### Amending National Register Documentation;

###### National Register Bulletin: How to Complete the National Register Registration Form;

###### National Register of Historic Places and National Historic Landmarks Program, Consolidated and Updated Photograph Policy; and

###### Washington State Standards for Cultural Resource Reporting.

##### WSDOT and ODOT will oversee the following scope of work:

###### NRHP Amendment.

WSDOT and ODOT will conduct research for the NRHP Amendment;

WSDOT and ODOT will complete fieldwork (inventory) for the NRHP Amendment according to DAHP standards;

WSDOT and ODOT will deliver the draft NRHP Amendment for review by FHWA and FTA, DAHP, NPS, and the other Consulting Parties; and

WSDOT and ODOT will revise documentation in consideration of comments received and, in coordination with FHWA and FTA, submit the final NRHP Amendment to DAHP and NPS. When this submittal is complete, WSDOT and ODOT will notify and distribute the final document to Oregon SHPO, the Tribes and the other Consulting Parties.

###### Washington Information System for Architectural and Archaeological Records Data (WISAARD) Documentation.

WSDOT and ODOT will deliver draft WISAARD entries for contributing and non-contributing resources within VNHR for review by FHWA and FTA, DAHP, NPS, and the other Consulting Parties; and

WSDOT and ODOT will revise documentation in consideration of comments received and submit final WISAARD entries to DAHP and NPS. When this submittal is complete, WSDOT and ODOT will notify and distribute the final document to Oregon SHPO, the Tribes, and the other Consulting Parties.

##### WSDOT will submit the final NRHP Amendment to NPS within 5 years of execution of this Agreement. NPS will retain responsibility for formally submitting the final NRHP Amendment to the Keeper of the National Register. This schedule is preliminary and may be updated based upon overall Program delivery scheduling in accordance with Stipulation VII.A of this Agreement.

#### Fort Vancouver Landscape Rehabilitation.

##### Landscape Rehabilitation Plan.

###### In coordination with WSDOT and ODOT, NPS will consult with the Tribes, the City of Vancouver, and other relevant Consulting Parties to develop an initial proposal for WSDOT staff, ODOT staff, consultants selected by NPS, or a combination, to prepare a Fort Vancouver Landscape Rehabilitation Plan covering the Fort Vancouver Allée and the prairie area south of Fort Vancouver along the north side of State Route 14.

###### Upon WSDOT and ODOT approval of the proposal, WSDOT and ODOT, in coordination with FHWA and FTA, will provide funding based on the NPS proposal for the preparation of the Landscape Rehabilitation Plan.

###### The Landscape Rehabilitation Plan will cover, at maximum, the landscape rehabilitation area as depicted in Figure C-1.

Figure C-1. Overview showing the maximum extent to which the Fort Vancouver landscape rehabilitation will occur based upon the NPS proposal.

###### The Landscape Rehabilitation Plan may include the following:

A planting plan informed by historical documentation.

Coordination with WSDOT and ODOT on the installation of trees and other plantings in the WSDOT right of way within the historic footprint of the Fort Vancouver Allée to ensure compatibility with the proposed rehabilitation.

###### The Landscape Rehabilitation Plan will include an approach for regular reporting requirements on the implementation of the Landscape Rehabilitation Plan.

###### The Landscape Rehabilitation Plan will incorporate archaeological compliance work, where necessary, to ensure fulfillment of all applicable federal, state, and local laws.

###### WSDOT and ODOT will oversee implementation of the following scope of work:

WSDOT and ODOT will consult with NPS, the Tribes, and the City of Vancouver to develop an initial proposal for WSDOT staff, ODOT staff, consultants selected by NPS, or a combination, to prepare a Fort Vancouver Landscape Rehabilitation Plan;

WSDOT and ODOT will provide FHWA, FTA, NPS, DAHP, the Tribes, and the other Consulting Parties opportunities to review and comment on the draft Fort Vancouver Landscape Rehabilitation Plan; and

WSDOT and ODOT will consider comments and will provide notice to FHWA, FTA, and NPS of the completion of the Fort Vancouver Landscape Rehabilitation Plan.

###### Funding to implement the Landscape Rehabilitation Plan will be provided to NPS within 5 years of execution of this Agreement.

A delivery schedule for review and submittal of the Fort Vancouver Landscape Rehabilitation Plan will be based upon coordination between WSDOT, ODOT, and NPS.

##### Landscape Rehabilitation Implementation.

###### Upon finalization of the Landscape Rehabilitation Plan, WSDOT and ODOT will provide NPS and/or a ODOT or WSDOT’s contractor(s) with funding to implement the selected proposal in an amount not to exceed the finalized Landscape Rehabilitation Plan’s cost estimate.

###### NPS will complete the implementation of the Landscape Rehabilitation Project within 5 years of IBR Program construction completion within the vicinity of the Fort Vancouver Allée. This schedule is preliminary and may be updated based upon overall Program delivery scheduling in accordance with Stipulation VII.A of this Agreement.

###### A delivery schedule for the implementation of the Landscape Rehabilitation Plan will be based upon coordination between WSDOT, ODOT, and NPS.

#### Noise Screening and Walls.

##### WSDOT and ODOT will consult with NPS, DAHP, the City of Vancouver, the Tribes, and other Consulting Parties to review designs for proposed noise screening or walls, as identified in Chapter 3.11 of the Final Supplemental Environmental Impact Statement. Only screening and walls adjacent to the VNHR will be consulted upon. Consultation on designs may include vegetative screening and/or elements of the wall’s design, including its materials or surface patterns.

###### If locations for noise screening and walls are identified by Program designers, WSDOT and ODOT, in coordination with FHWA and FTA, will provide opportunities for consultation on 30%, 60%, and 90% design during quarterly Consulting Party meetings in accordance with Stipulation XII.A of this Agreement.

## Program-Level Treatment Measures

Program-level treatments contribute to resolution of adverse effects to more than one adversely affected HBE Resource at a Program scale. The objective of some of the Program-level HBE Treatment Measures is to enhance opportunities for future preservation actions related to adversely affected HBE Resources within and adjacent to the Program’s APE.

### Interpretation Program.

#### WSDOT and ODOT will first prepare an Interpretation Program Plan for the IBR Program (C-II.C.1.c). The plan will detail the production of interpretive panels (C-II.C.1.d), art installations (C-II.c.1.e), online StoryMap (C-II.C.1.f), HistoryLink and Oregon Encyclopedia articles (C-II.C.1.g), and tour materials (C-II.C.1.h) that have nexus with the IBR Program. The geographic extent of the Interpretation Program will be determined by FHWA and FTA, in coordination with WSDOT and ODOT, and in consultation with DAHP, Oregon SHPO, NPS, the Tribes, and other Consulting Parties. The content of this program will be structured to appeal to the general public and to be useful for educational purposes (e.g., it may include interactive components and activities suitable for K-12 students and educators).

#### All themes of the Interpretation Program must have a nexus to the geographic vicinity of the IBR Program. While only a limited number of interpretive themes may be reasonably included within the Interpretation Program, themes that may be addressed by the Interpretation Program might include the following:

##### Geologic origins;

##### A history of the Columbia River crossings within the vicinity of the APE;

##### Native American lifeways;

##### Hudson’s Bay Co. and the Pacific fur trade;

##### Manifest Destiny and settler colonialism;

##### The Interstate Bridge and its influence on regional development;

##### U.S. military history in the area including conflicts with Native Americans and World War I;

##### Japanese-American incarceration during World War II;

##### History of Black emigration and racial segregation;

##### Issues of regional competition, coordination, and cooperation;

##### Multimodal transportation throughout the vicinity;

##### Tolling on the Interstate Bridge;

##### History of Hayden Island;

##### The Northwest Regional style on Hayden Island;

##### A history of affected communities within the APE; and

##### Additional themes may be identified through further consultation with Consulting Parties during the development of the Interpretation Program.

#### Interpretation Program Plan.

##### WSDOT and ODOT, in coordination with FHWA and FTA, will prepare an Interpretation Program Plan, which will document decisions regarding detailed interpretation products identified in C-II.C.1.c–k. Preparation of the Interpretation Program Plan will include a minimum of three consultation meetings (in addition to quarterly meetings held pursuant to Stipulation XII.B of this Agreement) to receive input from Consulting Parties on the detailed scopes of work for each interpretive product within the Interpretation Program Plan, including interpretive panels, art installations, online StoryMaps, online encyclopedia articles, tour materials, and oral histories. As such, the Interpretation Program Plan will also document the consultation process and input received from DAHP, Oregon SHPO, NPS, the Tribes, and other Consulting Parties to inform scope of work decisions by WSDOT and ODOT, in coordination with FHWA and FTA. The Interpretation Program Plan will also include a schedule for implementing plan elements during the Program’s construction. The schedule will be coordinated with construction activities and packages.

##### To prepare the Interpretation Program Plan, WSDOT and ODOT will conduct the following scope of work:

###### WSDOT and ODOT, in coordination with FHWA and FTA, will conduct a minimum of three Interpretation Program Plan consultation meetings with DAHP, Oregon SHPO, NPS, the Tribes, and other Consulting Parties.

###### WSDOT and ODOT, in coordination with FHWA and FTA, will deliver a draft Interpretation Program Plan for review by DAHP, Oregon SHPO, NPS, the Tribes, and other Consulting Parties.

###### WSDOT and ODOT will revise documentation in consideration of comments received and, in coordination with FHWA and FTA, distribute the final Interpretation Program Plan to DAHP, Oregon SHPO, NPS, the Tribes, and other Consulting Parties.

#### Interpretive panels. After completion of the Interpretation Program Plan, WSDOT and ODOT will hire a consultant to design, fabricate, and install up to 20 interpretive panels. The Interpretation Program Plan will identify the size of interpretive panels, themes that will be addressed in the panels, specific locations where the panels will be placed, maintenance responsibilities for the panels, and the process whereby Consulting Parties will be provided opportunity to have input on the panel content, location, and design.

#### Art installation. After completion of the Interpretation Program Plan, WSDOT and ODOT will seek historically or culturally related concepts highlighting connections to the Columbia River and commission two interpretive art installations (one for Washington and one for Oregon) through a request for proposal process, in coordination with fulfillment of the Interstate Bridge reuse and salvage measures (C-II.B.1.c, C-II.B.2.c), if determined feasible by WSDOT and ODOT, in coordination with FHWA and FTA, and in accordance with federal policies on funding for art. The Interpretation Program Plan will identify the specific location where the art installation will be placed and will outline the process whereby Consulting Parties will be provided opportunity to have input on the design of the art installation.

#### Online StoryMap. After completion of the Interpretation Program Plan, WSDOT and ODOT will create one online StoryMap. In preparation for creating the StoryMap, WSDOT and ODOT will identify the specific scope and themes for the StoryMap, as well as the process whereby Consulting Parties will be provided the opportunity to have input on the StoryMap content and design. WSDOT and ODOT will ensure that the StoryMap will be made available to the public online via a website (C-II.C.1.j) or by an alternative host identified through consultation and documented in the Interpretation Program Plan.

#### HistoryLink and Oregon Encyclopedia article updates. After completion of the Interpretation Program Plan, WSDOT and ODOT will coordinate with HistoryLink and Oregon Encyclopedia to either prepare updates or develop contracts to prepare updates to existing HistoryLink and Oregon Encyclopedia articles about the Interstate Bridge to reflect the impacts of the IBR Program. WSDOT and ODOT will also update and/or newly prepare up to four articles per repository. The Interpretation Program Plan will identify the pages to be updated and/or themes to be addressed, as well as the process whereby Consulting Parties will have the opportunity to provide input on article content.

#### Tour materials. WSDOT and ODOT will prepare written materials for three self-guided tour routes (one for pedestrian and bicycle, one for automotive, and one for transit use) and make these available online for individuals or groups. These tour materials will highlight significant themes and events that occurred throughout the APE and may include reference to other interpretive elements including interpretive panels, art installations, online StoryMaps, and other Program-associated public interpretation elements included in the Interpretation Program Plan.

#### Oral histories. WSDOT and ODOT will record up to 10 oral histories to provide a record of lived experiences within the vicinity of the APE. A process for selecting qualified interviewees will be detailed within the Interpretation Program Plan. After the creation of the Interpretation Program Plan, WSDOT and ODOT will solicit the names of potential interviewees from Consulting Parties and other community connections. From these names, WSDOT and ODOT will record up to 10 interviews. The Interpretation Program Plan will identify the theme or themes to be addressed in the interviews, how these records may be embedded within Interpretation Program Plan deliverables, and where the recordings will be stored in a manner that is accessible to the general public.

#### Centralized website. WSDOT and ODOT will host a centralized website or subset of an existing website to make all appropriate digital materials produced by the Interpretation Program publicly accessible for the duration of the IBR Program and for an additional 5 years beyond the Program’s conclusion. This may also include historic studies (C-II.C.2). Where possible, website materials will be also offered to Consulting Parties, as well as interested local libraries and archives, for incorporation into their collections and websites to promote these materials’ dissemination and longevity.

#### Book update. WSDOT and ODOT will prepare an online pamphlet focusing on the replacement of the Interstate Bridge including both the northbound and southbound spans. The design and layout of the pamphlet shall be compatible with the format of The Big & Awesome Bridges of Portland & Vancouver book. The pamphlet will be made available to the public online via a website that will be hosted by WSDOT and ODOT throughout the Program construction period (C-II.C.1.j)

### Historic Studies. The purpose of this HBE Treatment Measure is to provide permanent documentation on no more than three themes pertinent to the APE. The intended outcome of this HBE Treatment Measure is a series of accessible high-quality documents that discuss the history and significance of different historic subjects within the APE for public and professional use, and to support the materials produced through the Interpretation Program (C-II.C.1).

#### The themes for historic studies may include the following:

##### A history of the Interstate Bridge and its influence on regional development;

##### A history of the Columbia River crossings within the vicinity of the APE;

##### A history of affected communities within the APE; and

##### A history of Hayden Island.

#### WSDOT and ODOT, in coordination with FHWA and FTA, will select WSDOT and/or ODOT agency staff, a consultant, or a combination of both to perform the scope of work listed for the historic studies.

#### WSDOT and ODOT will oversee the following scope of work:

##### WSDOT and ODOT will consult with Consulting Parties to finalize a list of themes to study;

##### WSDOT and ODOT will compile research for the studies;

##### WSDOT and ODOT will complete fieldwork and archival research for studies (if necessary);

##### WSDOT and ODOT will deliver draft studies for review by FHWA, FTA, DAHP, Oregon SHPO, NPS, the Tribes, and the other Consulting Parties; and

##### WSDOT and ODOT will submit final studies to Oregon SHPO and DAHP, as well as interested local libraries and archives.

#### The series of historic studies will be completed during the course of the Program’s construction and coordinated with the Interpretation Program and centralized website. WSDOT and ODOT will determine the schedule for developing these historic studies within 1 year of the execution of this Agreement.

### Design Input Process.

#### WSDOT and ODOT, in coordination with FHWA and FTA, will provide opportunity for Consulting Parties to provide input on design development and programming of the Community Connector at Evergreen, which is proposed as part of the Modified Locally Preferred Alternative. This consultation will take place at 30%, 60%, and 90% design and will occur during quarterly Consulting Party meetings in accordance with Stipulation XII.B of this Agreement. WSDOT and ODOT will consider design input from Consulting Parties to the maximum extent practicable. WSDOT and ODOT, in coordination with FHWA and FTA, retain design change authority.

#### WSDOT and ODOT, in coordination with FHWA and FTA, will provide the opportunity for Consulting Parties to provide input on design development and programming of the open space and pedestrian and bicycle circulation routes between the VNHR, the City of Vancouver’s downtown vicinity, the Columbia River waterfront, and within the bounds of ODOT right of way on Hayden Island. This consultation will take place at 30%, 60%, and 90% design and will occur during quarterly consulting party meetings in accordance with Stipulation XII.B of this Agreement. WSDOT and ODOT will consider design input from Consulting Parties to the maximum extent practicable. WSDOT and ODOT, in coordination with FHWA and FTA, retain design change authority.

#### WSDOT and ODOT, in coordination with FHWA and FTA, will provide opportunity for Consulting Parties to provide input on design development of the proposed Columbia River bridges. This consultation will take place at 30%, 60%, and 90% design and will occur during quarterly consulting party meetings in accordance with Stipulation XII.B of this Agreement. WSDOT and ODOT will consider design input from Consulting Parties to the maximum extent practicable. WSDOT and ODOT, in coordination with FHWA and FTA, retain design change authority.

### Vibration Monitoring. WSDOT and ODOT will conduct vibration monitoring for HBE Resources constructed with unreinforced masonry structural components within the vicinity of the construction footprint for the duration of Program preconstruction and construction activities.

#### In preparation for monitoring, WSDOT and ODOT will conduct an assessment, in consultation with HBE Resource owners or their designees, of the current condition of the interior and exterior of HBE Resources prior to construction activities.

##### The assessment will be conducted by a professional with experience in the Secretary of the Interior’s Standards for Historic Properties.

##### HBE Resources to be assessed will include but are not limited to:

###### House of Providence (Providence Academy), 400 East Evergreen Boulevard;

###### House of Providence Kindergarten Building, 400 East Evergreen Boulevard;

###### NCO Family Quarters (Building 635);

###### NCO Family Quarters (Building 644);

###### NCO Family Quarters (Building 664); and

###### Post Hospital (Building 614), 610 East 5th Street.

##### After construction, a post-review assessment will be conducted to identify any effects to the exterior or interior that resulted from construction activities. Effects will be resolved using the process outlined below (C-II.C.4.c-f).

#### Monitoring and the treatment of vibration exceedances will be in accordance with vibration monitoring and mitigation procedures documented in Section 3.11.6 of the Section 3.11, Noise and Vibration, of the IBR Program’s Final Supplemental Environmental Impact Statement that notes the following:

##### WSDOT and ODOT will require vibration monitoring to be performed by a competitively selected contractor at structures located in the vicinity of all construction areas. The vibration monitoring will be continuous and will require the installation of portable monitoring stations that can be relocated as the construction progresses. The monitors will be capable of measuring peak particle velocity levels unattended and send data by wireless modem to Consulting Parties including the IBR Program Engineer or designee to ensure that the monitored levels do not exceed the thresholds established for each monitoring location as identified by WSDOT and ODOT. The contractor shall identify specific vibration monitoring locations to be used in each of the different construction areas subject to WSDOT and ODOT approval. In general, the vibration monitoring locations are at the property nearest to construction and, when the nearest property is not historic, a second vibration monitoring location will be required at the nearest HBE Resource. WSDOT and ODOT will develop a Noise and Vibration Monitoring Plan to document the details of these requirements and associated protocols, including threshold limits specifically for HBE Resources. This plan may be prepared by WSDOT and ODOT staff or by the contractor and be subject to WSDOT and ODOT approval.

##### WSDOT and ODOT will provide updates on vibration monitoring within the written performance reports completed quarterly in accordance with Stipulation XII.A of this Agreement.

##### Monitoring shall continue through the duration of Program demolition, preconstruction, and construction activities.

#### If structural or architectural damage (such as cracked plaster, stucco, or tile) to HBE Resources occurs as a result of Program construction, WSDOT and ODOT, in coordination with FHWA and FTA, will notify DAHP or Oregon SHPO, as applicable, the other Consulting Parties, and the HBE Resource owner, as appropriate, of the adverse effect on HBE Resources, and then prepare a Treatment Plan to identify and determine necessary repairs, consistent with SOI Standards for the Treatment of Historic Resources.

#### WSDOT and ODOT, in coordination with FHWA and FTA, will deliver the draft Treatment Plan for review by DAHP or Oregon SHPO, as applicable, NPS, the Tribes, Consulting Parties, and the HBE Resource owner, as appropriate.

#### WSDOT and ODOT will deliver the final Treatment Plan to FHWA and FTA after considering comments from DAHP or Oregon SHPO, as applicable, NPS, the Tribes, Consulting Parties, and the HBE Resource owner, as appropriate.

#### No work on the HBE Resource damaged as a result of Program construction will be undertaken without full written authorization from the HBE Resource owner.

# C-III. Identification, Evaluation, Assessment of Effects, and Resolution of Adverse Effects as a Result of Program Changes to and Post-Review Discoveries of Additional Potential HBE Resources

## Changes to the APE as a result of Program Changes.

### If Program Changes, as described and defined in Stipulation VII.A of this Agreement, result in changes to the APE, FHWA and FTA, in coordination with WSDOT and ODOT, and in consultation with DAHP or Oregon SHPO, as applicable, NPS, the Tribes, and other Consulting Parties, will proceed with the investigation of new buildings, structures, sites, districts, and objects associated with the historic built environment by conducting a Baseline Survey Addendum Report as defined by the term “baseline report” in the ODOT Historic Resources Procedural Manual and using the methodology laid out in the Historic Built Environment Technical Report for the original Baseline Survey (ODOT 2016; IBR 2026a).

### If new buildings, structures, sites, districts, and objects associated with the historic built environment are identified as a result of Program Changes, WSDOT and ODOT, in coordination with FHWA and FTA, will prepare Determinations of Eligibility (DOE) on IBR Section 106 Documentation Forms using the methodology laid out in the Historic Built Environment Technical Report (IBR 2026a) for those new buildings, structures, sites, districts, and objects associated with the historic built environment recommended as NRHP-eligible in the Baseline Survey Addendum Report, as well as buildings, structures, sites, districts, and objects associated with the historic built environment that are recommended as not eligible for listing in the NRHP but will be demolished by Program activities. FHWA and FTA will determine the NRHP-eligibility of new buildings, structures, sites, districts, and objects associated with the historic built environment in accordance with Stipulation IV.B.2 of this Agreement.

### The assessment of adverse effects to new HBE Resources will be undertaken using an IBR Finding of Effect (FOE) form following the methodology laid out in the Historic Built Environment Technical Report (IBR 2026a).

### Application of the criteria of adverse effects to new HBE Resources, including DAHP and Oregon SHPO concurrence, as applicable, will be completed in accordance with Stipulation IV.B.3 of this Agreement.

## If buildings, structures, sites, districts, or objects associated with the historic built environment are discovered within the IBR Program APE during preconstruction and construction activities, the Cultural Resources Program Manager (Attachment D-VIII.A), or their designee, will follow the procedures below:

### If a building, structure, site, district, or object associated with the historic built environment is discovered, all work in the location of the discovery will stop. A 100-foot buffer zone will be created to delineate the area of work stoppage. The Cultural Resources Program Manager, or their designee, will evaluate whether the discovery is NRHP-Eligible within 24 hours of the discovery report. Concurrently, in coordination with FHWA, FTA, WSDOT, and ODOT, the Cultural Resources Program Manager, or their designee, will collect all information required to record the building, structure, site, district or object associated with the historic built environment on a DOE form using the methodology laid out in the Historic Built Environment Technical Report (IBR 2026a).

### If the Cultural Resources Program Manager, or their designee, recommends that the building, structure, site, district, or object associated with the historic built environment discovery is not NRHP-eligible:

#### Construction may continue when authorized in writing by the Cultural Resources Program Manager or their designee.

#### FHWA and FTA will notify DAHP and/or Oregon SHPO, the Tribes, and other Consulting Parties of the recommendation and provide the determination of not eligible. Notification of the eligibility determination will be made within 1 business day of discovery. DAHP and/or Oregon SHPO will have 1 business day after notification to provide their concurrence of the determination of not eligible. If any Signatory objects, FHWA and FTA will consult with the disputing party to resolve the objection as noted in Stipulation XIII (Dispute Resolution) of the PA.

### If the Cultural Resources Program Manager, or their designee, recommends that the discovery is an HBE Resource:

#### The Cultural Resources Program Manager will notify FHWA, FTA, DAHP, and/or Oregon SHPO of the HBE Resource discovery. The Tribal Liaison will notify the Tribes. Notifications will be made within 24 hours.

#### FHWA and FTA will notify DAHP and/or Oregon SHPO, the Tribes, and other Consulting Parties of the discovery, and provide the DOE form.

#### Construction may continue when authorized in writing by the Cultural Resources Program Manager.

### If a building, structure, site, district, or object associated with the historic built environment is determined to be eligible, the Cultural Resources Program Manager will coordinate with WSDOT and ODOT to determine whether the Program will have an adverse effect on the HBE Resource. Written notification of the effects evaluation will be provided within 1 business day and be accompanied by verbal notification to confirm receipt.

### If adverse effects can be avoided, WSDOT and/or ODOT, in coordination with FHWA and FTA, will provide documentation of avoidance and a determination of No Effect or No Adverse Effect on an FOE form to DAHP and/or Oregon SHPO, Tribes, and other Consulting Parties. If the Consulting Parties do not object within 24 hours of receiving documentation of avoidance, construction may continue when authorized in writing by the Cultural Resources Program Manager. If any Signatory objects, FHWA and FTA will consult with the disputing party to resolve the objection as provided in Stipulation XIII (Dispute Resolution) of the PA. Following consultation, FHWA and FTA will decide whether the objection merits additional actions or revisions to the FOE form. If, however, adverse effects cannot be avoided, the Cultural Resources Program Manager will coordinate with FHWA and FTA, and consult with DAHP and/or Oregon SHPO, the Tribes, and other Consulting Parties to develop a new HBE Treatment Measure to resolve the adverse effect. The selected HBE Treatment Measure will be included in this Attachment C to the Programmatic Agreement, following the process in Section C-III.A. Construction may continue at the discovery location when authorized in writing by the Cultural Resources Program Manager, and only after the selected HBE Treatment Measure is implemented. WSDOT and ODOT will include a discussion of the discovery and any HBE Treatment Measure in the quarterly reporting required under Stipulation XII of this Agreement.

# References

Alsobrook, A., A. Valentino, B. Taylor, E. Steele, E. Weiss-Tisman, L. Guettinger, P. Cottrell-Crawford. 2023. Interstate Bridge Replacement Program Historic Resources Baseline Survey Report, Clark County, Washington. Portland, OR: Willamette Cultural Resources Associates, Ltd.

Alsobrook, A., A. Valentino, B. Taylor, E. Steele, E. Weiss-Tisman, L. Guettinger, P. Cottrell-Crawford. 2023. Interstate Bridge Replacement Program Historic Resources Baseline Survey Report, Multnomah County, Oregon. Portland, OR: Willamette Cultural Resources Associates, Ltd.

Interstate Bridge Replacement Program (IBR). 2026a. Historic Built Environment Technical Report. Interstate Bridge Replacement Program.

Interstate Bridge Replacement Program (IBR). 2026b. Noise and Vibration Technical Report. Interstate Bridge Replacement Program.

Loether, J. Paul. 2018. Additional guidance addendum to the National Register Bulletin How to Complete the National Register Registration Form. U.S. Department of the Interior, National park Service. https://irma.nps.gov/DataStore/DownloadFile/699880.

McClelland, Linda F., Carol D. Shull, James Charleton, and Maureen P. Danaher. 1997. National Register Bulletin: How to Complete the National Register Registration Form. U.S. Department of the Interior, National Park Service. https://www.nps.gov/subjects/nationalregister/upload/NRB16A-Complete.pdf.

Myers, John H. 1981. Preservation Briefs: 9 The Repair of Historic Wooden Windows. U.S. Department of the Interior, National Park Service. https://www.nps.gov/orgs/1739/upload/preservation-brief-09-wood-windows.pdf.

National Park Service. “Amending National Register Documentation.” Best Practices Review, April 2023. https://irma.nps.gov/DataStore/DownloadFile/743463.

National Park Service. National Register of Historic Places and National Historic Landmarks Program, Consolidated and Updated Photograph Policy 2024. U.S. Department of the Interior, National Park Service. https://www.nps.gov/subjects/nationalregister/upload/NR-NHL-photo-policy-2024-01-02.pdf.

Oregon Department of Transportation (ODOT). 2016. Historic Resources Procedural Manual. Salem, OR: ODOT.

Oregon State Historic Preservation Officer (SHPO). 2011. Guidelines for Historic Resource Surveys in Oregon. Oregon State Historic Preservation Officer. https://www.oregon.gov/oprd/OH/Documents/guidelines_for_historic_resource_surveys.pdf.

Page, Robert R., Cathy A. Gilbert, and Susan A. Dolan. 1998. A Guide to Cultural Landscape Reports: Contents, Process, and Techniques. U.S. Department of the Interior, National Park Service. https://irma.nps.gov/DataStore/Reference/Profile/2198422.

Secretary of the Interior (SOI). 2023a. Standards for the Treatment of Historic Properties. U.S. Department of the Interior, National Park Service. https://www.nps.gov/orgs/1739/secretary-standards-treatment-historic-properties.htm.

Secretary of the Interior (SOI). 2023b. Standards and Guidelines for Architectural and Engineering Documentation. U.S. Department of the Interior, National Park Service. https://www.nps.gov/subjects/heritagedocumentation/soi-standards-guidelines.htm.

Washington State Advisory Council On Historic Preservation (WAACHP). Standards For The Rehabilitation And Maintenance Of Historic Properties. Washington State Advisory Council on Historic Preservation. https://dahp.wa.gov/sites/default/files/ACHPrehabStandards.pdf.

Washington State Department of Archaeology & Historic Preservation (DAHP). 2023. Washington State Standards for Cultural Resources Reporting. Washington State Department of Archaeology & Historic Preservation. https://dahp.wa.gov/sites/default/files/CR%20Update%20April2023.pdf.

Washington State Department of Archaeology & Historic Preservation (DAHP). 2024. Mitigation Options and Documentation Standards. Washington State Department of Archaeology & Historic Preservation. https://dahp.wa.gov/sites/default/files/DAHP_MitigationDocumentationStandards_0.pdf.

Wortman, Sharon Wood and Ed Wortman. 2021. The Big & Awesome Bridges of Portland & Vancouver. PDX Bridge Festival, Inc.